GymLink Product Requirements Document HACKMESA 2.0 • Tech For Good Track • April 2026

| Version: 1.0 | Status: Draft | Date: April 17, 2026 | Track: Tech For Good |
| --- | --- | --- | --- |

| Juan: Backend Lead | Victor: Backend Support | Chris: Frontend | Estefania: Demo & Pitch |
| --- | --- | --- | --- |

# 1. Executive Summary

GymLink is a mobile-friendly web application that uses geolocation to connect gym-goers at the same physical location. Users can discover training partners nearby, compete on a friends leaderboard via personal records (PRs) and streaks, and build a fitness-focused social network rooted in real-world shared spaces.

The app addresses a common barrier to fitness consistency: lack of accountability and community. By surfacing people who are literally at your gym right now, GymLink transforms an isolated workout into a social experience that keeps users coming back.

# 2. Problem Statement

| Problem | Gym-goers lack a simple way to find compatible training partners in their immediate physical environment. Existing fitness apps are either global in scope or require pre-existing social connections. |
| --- | --- |

| Impact | Users train alone, lose motivation, and abandon fitness goals. Gyms see declining retention without community engagement hooks. |
| --- | --- |

| Solution | Hyperlocal geolocation + social layer that surfaces real people at your gym in real time, with a competitive leaderboard to drive ongoing engagement. |
| --- | --- |

# 3. Goals & Success Metrics

## 3.1 Hackathon Goals

- Deliver a fully functional mobile-friendly demo in 24 hours

- Demonstrate live gym check-in via browser geolocation

- Show real-time swipe matching and leaderboard update in front of judges

- Frame as Tech For Good: combating gym intimidation and social isolation

## 3.2 Success Metrics (Post-Launch)

| Metric | Target (30 days) | Notes |
| --- | --- | --- |
| User registrations | 500+ | Organic word-of-mouth at gyms |
| Match rate | 40% of active users | Swipe accepted both ways |
| 7-day streak retention | 30% of users | Primary engagement driver |
| Daily active check-ins | 60% of registered users | Core loop health indicator |

# 4. User Personas

## Persona A — The Consistency Seeker

Alex, 22, goes to the gym 3x/week but struggles to stay consistent without external accountability. Wants someone to show up for, not just a workout plan.

## Persona B — The Competitive Lifter

Jordan, 26, tracks every PR and wants to see how they stack up against others. Leaderboards and streak comparisons are the main draw.

## Persona C — The New Gym Member

Sam, 19, just joined a gym and feels intimidated. Wants to find someone at a similar level to train with without the awkwardness of cold approaching someone in person.

# 5. Feature Specifications

## Priority Levels

- P0 — Must have for demo. App fails without it.

- P1 — Should have. Significantly improves demo quality.

- P2 — Nice to have. Include only if time permits.

| ID | Feature | Description | Pri | Owner |
| --- | --- | --- | --- | --- |
| F-01 | User Registration | Sign up with name, email, password, profile photo, workout style, and goals. | P0 | Juan |
| F-02 | User Login / Auth | Session-based login with Flask. Password hashed with bcrypt. | P0 | Juan |
| F-03 | Workout Logging | Log exercise name, weight, reps, date. Stored per user. Manual entry via form. | P0 | Victor |
| F-04 | Personal Records (PRs) | Auto-detects when a new log entry beats previous best for that exercise. Stores and displays PR per exercise. | P0 | Victor |
| F-05 | Streak Tracking | Counts consecutive days with at least one logged workout. Resets if a day is missed. Displayed on profile and leaderboard. | P0 | Victor |
| F-06 | Friends Leaderboard | Core feature. Shows friends ranked by longest active streak AND highest PRs. Separate tabs for streak vs PR. Updates live when a friend logs a workout. | P0 | Victor / Juan |
| F-07 | User Profile Page | Displays photo, workout style, goals, current streak, and all PRs by exercise. The social identity card of the app. | P0 | Chris |
| F-08 | Mobile-Responsive UI | All screens optimized for 375px+ mobile viewports using Tailwind CSS. Leaderboard must be the hero screen. | P0 | Chris |
| F-09 | Demo Seed Data | Pre-loaded fake users with realistic streaks (3–21 days) and PRs across bench, squat, deadlift. Leaderboard must look competitive out of the box. | P0 | Estefania |
| F-10 | Gym Check-In | Browser Geolocation API detects user coordinates. Backend matches to nearest gym in DB within 500m radius. | P1 | Juan |
| F-11 | Live Gym Feed | Shows all users currently checked into the same gym. Displays name, photo, workout style, and current streak. | P1 | Juan / Chris |
| F-12 | Swipe Matching | Swipe right to send a friend/partner request. Mutual right swipe adds user to your leaderboard. | P1 | Juan / Chris |
| F-13 | Matched User Messaging | Simple chat interface between matched users. Flask-SocketIO for real-time delivery. | P2 | Juan / Chris |
| F-14 | Check-Out / Status | Users can manually check out of a gym. Auto check-out after 3 hours of inactivity. | P2 | Juan |
| F-15 | Push Notifications | Notify user when a friend beats their PR or extends their streak past yours. Browser notification API. | P2 | TBD |

# 6. Technical Architecture

## 6.1 Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend | Python + Flask | Team's primary language. Fast to scaffold REST APIs. |
| Real-Time | Flask-SocketIO | Enables live gym feed updates and messaging without a separate WS server. |
| Database | SQLite | Zero config. Sufficient for hackathon scale. Easy to seed with demo data. |
| Frontend | HTML + Tailwind CSS + Vanilla JS | Mobile-first, no build step, Chris can iterate fast. |
| Geolocation | Browser Geolocation API | No hardware needed. Works on any mobile browser. |
| Auth | Flask-Login + bcrypt | Session management and password hashing out of the box. |
| Hosting | Localhost / ngrok | Expose local server to judges via ngrok tunnel for live demo. |

## 6.2 Database Schema

users

- id, name, email, password_hash, photo_url, workout_style, goals, created_at

gyms

- id, name, address, latitude, longitude

checkins

- id, user_id, gym_id, checked_in_at, checked_out_at

swipes

- id, swiper_id, swipee_id, direction (left/right), created_at

matches

- id, user_a_id, user_b_id, matched_at

messages

- id, match_id, sender_id, content, sent_at

workouts

- id, user_id, exercise_name, weight_lbs, reps, logged_at

personal_records

- id, user_id, exercise_name, best_weight_lbs, best_reps, achieved_at

streaks

- id, user_id, current_streak, longest_streak, last_logged_date

# 7. Build Order & Timeline

Competition window: Friday 2:00 PM → Saturday 2:00 PM (24 hours)

| Phase | Time | Deliverables |
| --- | --- | --- |
| Phase 1 — Scaffold | Fri 2–6 PM | Juan: Flask app, DB schema, user auth, friend system. Victor: workout logging + PR detection endpoints. Chris: mobile HTML scaffold + Tailwind, leaderboard screen wireframe. Estefania: begin seeding users with streaks and PRs. |
| Phase 2 — Core Features | Fri 6–10 PM | Juan: friend request system, leaderboard API endpoint. Victor: streak logic, leaderboard sorting (streak tab + PR tab). Chris: leaderboard UI, profile page. Estefania: seed 20+ realistic users with varied streaks (3–21 days) and PRs across bench, squat, deadlift. |
| Phase 3 — Night Shift | Fri 10 PM–2 AM | Victor + Chris hold it down. Victor: leaderboard polish, edge cases (tie-breaking, streak reset). Chris: workout log UI, PR badge animation. Juan sleeps. Estefania sleeps. |
| Phase 4 — Morning Shift | Fri 2–6 AM | Juan wakes up: geolocation + gym check-in, live gym feed, swipe matching. Estefania wakes up with Juan: QA full leaderboard flow, report bugs. Victor + Chris sleep. |
| Phase 5 — Final Push | Sat 6 AM–2 PM | All hands: integration testing, full demo flow rehearsal, pitch deck finalized, polish leaderboard UI, fix critical bugs, load demo data, prepare ngrok tunnel. |

# 8. Demo Plan

The live demo should tell a story in under 3 minutes. Estefania owns and rehearses this flow.

- Open GymLink on a phone. Show the mobile-first leaderboard as the hero screen — friends ranked by streak and PRs.: Step 1

- Log a new workout: bench press 185 lbs x 5 reps. Show the PR badge trigger — new personal record detected.: Step 2

- Leaderboard updates live — User A jumps ahead of User B in the bench press PR ranking.: Step 3

- Open User B’s profile. Show their 14-day streak vs User A’s 9-day streak. Social pressure is visible.: Step 4

- Show the gym feed — User B is checked into the same gym right now. Swipe to send a partner request.: Step 5

- Close with the pitch: “GymLink makes every workout feel like a competition — because it is.”: Step 6

# 9. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Geolocation blocked by browser | Medium | Hardcode a fallback gym selection dropdown for demo. |
| SocketIO real-time unstable | Low | Fall back to polling every 5 seconds if SocketIO fails. |
| Frontend not mobile-ready in time | Medium | Chris starts with a single screen (feed) and expands. Never sacrifice mobile layout for features. |
| Integration breaks in final hours | High | Keep backend and frontend loosely coupled via REST endpoints. Test each endpoint independently. |
| Demo data looks unrealistic | Low | Estefania seeds data early (Phase 1) so it can be reviewed and adjusted throughout. |

# 10. Future Features (Post-Hackathon)

The following features are explicitly out of scope for HACKMESA 2.0 but strengthen the pitch narrative.

- Outdoor activity tracking — cycling distance/time, running pace, hiking elevation. Friends can attempt to beat each other’s PRs.

- Native iOS / Android app via React Native or Flutter.

- Gym partnerships — gyms pay to be listed and featured; users get perks for check-in streaks.

- AI workout recommendations — suggest exercises based on matched partner’s training style and goals.

- Group challenges — create a 30-day challenge and invite friends or matched users.

- Apple Health / Google Fit integration — auto-import workouts instead of manual logging.

GymLink — Built in 24 hours at HACKMESA 2.0